**REQUIREMENTS FOR ALL JOBS**

**SAFETY**

MAPP HSE POLICY AND PROCEDURES MANUAL

Available Online at: [www.mappbuilt.com/mappsafety](http://www.mappbuilt.com/mappsafety)

PHSEP – Generated for the Project by Safety

SSSP – For EACH Subcontractor, completed by each Subcontractor, and returned to Safety.

PWAs – PRE-WORK ASSESSMENTS from EACH

Subcontractor prior to start of work for methods, tools, risk evaluation for particular scopes of work (i.e. framing, concrete, tilt wall, etc.), and returned to Safety.

SAFETY DATA SHEETS (SDS) BINDER shall be kept

Onsite for duration of project. All subs shall submit SDSs prior to start of work.

ALL SIGNAGE & SUPPLIES TO BE IN PLACE before

Any work is performed on site.

Jobsite Sign

Required PPE Sign(s) at Jobsite Entrance Visitor PPE

Visitor Orientation/Sign-in Federal & State Labor Posters Fire Extinguishers

First Aid Stations

Eye Wash Station/bottles

First Aid Station & Eye Wash Signs Spill Kit Clean-Up Materials

Spill Kit Signage

WEEKLY SAFETY MEETINGS by Site

Superintendent shall be attended by all site workers and employees. Meeting and Attendance is to be documented. Any person not signing the Meeting Sign-in Sheet “did not attend”.

SAFETY OBSERVATION REPORTS (SORS) shall be

Filled out 2 per week by all supervisors. Turn into safety department for reporting purposes.

TASK SAFETY ANALYSIS (TSA) shall be completed prior to start of ANY work on the jobsite. The Supervisor (or foreman) shall complete with input from the crew, all shall sign, and if any work changes during the day, it must be added to the TSA, or on a new TSA. MAPP Superintendent shall review and sign before any work may begin.

HOUSEKEEPING is everyone’s responsibility. MAPP adheres to the “Clean as you go” campaign. Throughout the work day (not week) workers are responsible for cleaning their work area. MAPP does NOT provide housekeeping for the site. Each contractor is responsible for his own waste and debris.

INCIDENTS, ACCIDENTS and NEAR MISSES are to

Be reported immediately to your Supervisor, and to the Project Manager. MAPP HSE is also to be notified:

McKinley Bailey (225) 200-7264

MAPP WEEKLY HSE INSPECTION CHECKLIST is to

Be completed, one per week, and uploaded to the project drive.

REQUIRED PPE SHALL BE WORN ON ALL SITES: **NO EXCEPTIONS**

Hard Hats Safety Glasses

Hi-Vis Vest or Shirt (min 4” sleeve) Leather Work Boots

Long Work Pants

***When Required:***

Gloves when handling materials Hearing Protection (noise above 85 db.) Specialized PPE when required